## PacBio pipeline - we need:

1) The working title. “Squeel” was suggested as a pun on “Sequel”. I also like “SMRTini” and Urmi suggests “SMRTino” - slang for a smartly dressed man.

1.1) A decision on where the files will go on the system. /lustre/pacbio/pacbio_data seems fine, though I would query whehter having a special pacbio_projectqc and pacbio_analysis is really what we want or if these should simply live under /lustre/projectqc and /lustre/analysis. The software doesn't care anyway. Configure it in environ.sh just like Illuminatus.

1.2) A decision if we need backups. My thinking is that since the run pipeline copies over from IFS (soon to be /fluidfs) to /lustre this leaves us with two copies of everything anyway. We should identify any shortcomings that would prevent us from recovering should we lose either.

2) A state diagram like the one for illuminatus - see later in this doc

3) Having worked out what the states are and how to spot them, a script that quickly determines and prints the state, and other basic meta-data, like the one for Illuminatus illuminatus/RunStatus.py

4) Enhance the Snakemake workflow pacbio_scripts/Snakefile.process_run to get some extra stats from the BAM files (see Urmi's notes)

5) A script that collects metadata per SMRT cell and saves it out as a YAML file for easy loading into reports. See pacbio_scripts/get_pacbio_yml.py. Probably the pipeline should deal with reading/interpreting the XML and then this existing script should still exist in the QC toolkit but it should read the info from the YML files instead - ie. this script becomes very simple.

6) A sample layout for a run report - see Urmi's notes and see later in this doc

6.1) Script to actually generate said report (Presumably use PanDoc logic from QC reports)

7) A component that sends updates to RT tickets on the bfx-pb-run queue. This will be almost identical to illuminatus/rt_runticket_manager.py

8) A driver script that can be run off the cron to implement the state diagram. Vaguely based off illuminatus/driver.sh

9) A policy/plan for data deletion - this is important but can be dealt with after the pipeline is operational.

10) Process the index file and possibly the scraps file (is this a generic thing or does it emerge from a pipeline I can't remember??) as part of the raw data along with the main BAM.

## Development plan.

This is not meant to indicate timescales, only interdependencies. For example 3 must be complete before 5 is started. 6.1 may be started in parallel with 5 but can't be fully complete until 5 is complete.

## State diagram.

Much like an Illumina run has several lanes, a Sequel run has several (~6) SMRT cells. However, they do not finish at the same time. We want to process lanes as they finish and report all in one go at the end. Intermediate reports are also possible but we will have to watch for race conditions in this case.

As with Illuminatus, consider that a “new” run could actually have all the data in place, and so it is just a matter of processing, or else each time a cell completes it is processed and then the system goes back to idle waiting for the next cell. The driver needs to cope with this and anything in between.

Failure can occur in any processing step or in the final reporting phase. I think it is acceptable to have a global “failed” flag that halts any further processing on the pipeline. However, it might also be good to defer failure until the system hits the “processed” state, meaning that a failure to process one cell will not block others. This should just be a tweak to the RunStatus script.

Urmi's notes copied from the Wiki:

This process is to put the bits of data management (PacBio Bioinformatics#DataManagement) especially backup in place. Here is some pseudocode for this:
run_ID=output of cronjob which will get the new run to process based on *.transferdone file available in each smrtcell of a run. / SEQUEL_PATH=/ifs/sequel / RUN_QC=/lustre/pacbio/pacbio_projectqc / PACBIODATA=/lustre/pacbio/pacbio_data / Given the run_ID: / for each smrtcell: / mkdir -p RUN_QC/run_ID/smrtcell / mkdir -p PACBIODATA/run_ID/smrtcell / for each (*subreads.bam, *pbi and *xml files) from SEQUEL_PATH/run_ID/smrtcell: / Create md5sum files at RUN_QC/run_ID/smrtcell / copy *subreads.bam, *pbi and *xml files from SEQUEL_PATH/run_ID/smrtcell to PACBIODATA/run_ID/smrtcell / copy md5sum files from RUN_QC/run_ID/smrtcell to PACBIODATA/run_ID/smrtcell

We already have a process in place (see https://genowiki.is.ed.ac.uk/display/GenePool/EGBFXSOP025%3A+PacBio+project+QC+set-up) which does the above more or less but we need to refine it a bit more by adding backup and also copy subreads bam index files(.pbi) to the run folders. Also, we need to setup a cron job so that once a run finishes, we have all the data copied across to /lustre/pacbio/pacbio_data.
For general QC, we can begin with something really basic. We need to acquire following information and upload it to web1.
    - Library ID
    - RunID
    - SMRTcell-ID
    - Total number of subreads per SMRTcell
    - Total yield
    - Mean length
    - Subreads N50
We can use the same script as we use to get the assembly stats for our current reference free QC pipelien (contig_stats.pl). This is what I used for some of the pacbio projects but we need to give a parameter -t 10 because, the default threshold for this script is 100 and there can be some subreads shorter than this length and it will create differences from what we see on SMRTlink. We need

As a second version we can add sequelstats (https://github.com/VertebrateResequencing/SEQUELstats) to the above formed webpage.  This will allow generation of some pretty plots and more information regarding the quality of the run.